| Project Biohazard: Art Schedule |  |  |  |
| --- | --- | --- | --- |
| Deadline | Carolyn Brooks | Reagan Heller | Jason Yeung |
| Jan 27 | - Golden-spike Unreal’s Art Pipeline - Research Bookstores | - Firefighter Concept Artwork - Create Introduction Movie Storyboards | - Fix Unreal Corrupt Network Error - Research UT Custom Player Models |
| Feb 3 Open House | - Model & Texture Bookstore Desks, Store Signs, Employee, and Globe | - Complete Biohazard Website - Finish Model & Texture Bookshelves | - Expand Mall by carving out Stores - Create tiling textures for walls & floors |
| Feb 10 | - Begin Modeling & Texturing objects and civilians for Clothing Store. - Begin working on Civilian Animations | - Begin Modeling & Texturing objects and civilians for Clothing Store. | - Begin Model and Textures for Firefighter Player Model |
| Feb 17 | - Finish Modeling & Texturing objects and civilians for Clothing Store. - Work on Civilian Animations | - Finish Modeling & Texturing objects and civilians for Clothing Store. | - Finish Model and Textures for Firefighter Player Model - Begin Player Model Animations |
| Feb 24 Cycle 3 Presentations | - Begin Modeling & Texturing objects and children for Toy Store - Finish Civilian Animations | - Begin Modeling & Texturing objects and children for Toy Store - Complete Interface Design for HUD | - Finish Player Model Animations - Begin Modeling & Texturing objects and children for Toy Store |
| March 3 | - Finish Modeling & Texturing objects and children for Toy Store | - Finish Modeling & Texturing objects and children for Toy Store | - Finish Modeling & Texturing objects and children for Toy Store |
| March 10 | - Begin Modeling & Texturing objects and civilians for Music Store | - Begin Modeling & Texturing objects and civilians for Music Store | - Begin Modeling & Texturing objects and civilians for Music Store |
| March 17 | - Finish Modeling & Texturing objects and civilians for Music Store | - Finish Modeling & Texturing objects and civilians for Music Store | - Finish Modeling & Texturing objects and civilians for Music Store |
| March 24 Spring Break | - Sleep & Relax | - Sleep & Relax | - Sleep & Relax |
| March 31 DC Demo | - Begin Modeling & Texturing objects for Introduction Movie. | - Begin Modeling & Texturing objects for Introduction Movie. | - Create Model and Textures for Incident Commander Model |
| April 7 | - Finish Modeling & Texturing objects for Introduction Movie. | - Finish Modeling & Texturing objects for Introduction Movie. | - Begin working on Introduction Movie |
| April 14 | - Begin Modeling & Texturing objects and civilians for Food Court. | - Begin Modeling & Texturing objects and civilians for Food Court. | - Begin Modeling & Texturing objects and civilians for Food Court. |
| April 21 Cycle 4 Soft Opening | - Finish Modeling & Texturing objects and civilians for Food Court. | - Finish Modeling & Texturing objects and civilians for Food Court. | - Finish Modeling & Texturing objects and civilians for Food Court. |
| April 28 | - All Final Artwork Due - Art Pipeline Frozen | - All Final Artwork Due - Art Pipeline Frozen | - All Final Artwork Due - Art Pipeline Frozen |
| May 5 Final Presentations | - Art Pipeline Frozen | - Art Pipeline Frozen | - Art Pipeline Frozen |