CMU VE Meeting

April 23, 2004

CMU: Jesse, Jason, Allison, Kyle, Rob, (maybe more)

HON: Santosh and Stephen

Allison’s email update (with SW annotations)

---------------------------------------------------

We continued tweaking the experiment last night, and I believe we are getting even closer.

Changes made:

- Moved the buildings back so the subject could see all 16 windows without having to scan.

- Made clearer audio messages

- Made task slightly easier by never having more than 4 men shown at once

- Tested a non-mitigated (all audio messages came during the period when men are walking across) and mitigated (all messages came while no men walked across)

Result:

SW: There were 3 reporting periods with 3 counts reported each time—ammo count, # bad guys, # of good guys—for a total of 9 counts reported

Out of 9 items to report, I got 2 of 9 numbers correct. One the second try (after Rob set it to only be 4 people max show up at once), I got 5 of 9 correct.

Jason reported 1 of 9 correct. It seems that it is easiest to get the ammo number correct.

Our faked mitigation strategy was then implemented.

Jason and I both got 8 of 9 categories correct.

Moving forward:

We need to fix the lighting and textures of the soldiers so they are very clearly different

The radio messages still need work, we can make them more operationally relevant.

ACTION: send proposed list of events to be logged

Continue to tweak task configuration and test on each other (done by early next week)

Once confident in task state—hook each other and collect gauges-to validate gauge response (done by end of next week)

Bring in naïve subjects for performance testing

Bring in naïve subjects for gauge validation