VE meeting

March 19, 2003

Attendees: Santosh Mathan, Trish Ververs, Stephen

Jim Sampson, Ben Darling

Jason Pratt, Jesse Schell, Allison Styer, Kyle Graber

Agenda

Hardware/software integration update

BioSemi and EZ IBI there and integrated

Tested EEG in saltwater, AM in air—can also test ECG electrodes in saltwater

Ran architecture for an hour without a crash

Desktop Expts and Mitigations Update

Stephen talked about drill sgt and high freq mitigation

Data collection

Grabbing from buffer last time was a product of crashing

Closing loop with Panda via gauge input

Question raised whether reasoning should be done within Panda or in separate module

ACTION: SW: AugMgr separate or in Panda?

state of your iterative experimentation at tomorrow's meeting.

Plan:

Multistage: Group A

5 min of 40% targets

10 min of 0 targets (might have to be lengthened)

Mitigation (Drill Sgt)

10 minute with 8 targets

Multistage: Group A

5 min of 40% targets

10 min of 0 targets (might have to be lengthened)

Mitigation (High Frequency—2 minutes of 40%)

10 minute with 8 targets

ACTION: Stephen to send protocol

Apr 13 details

Stephen on 12th

Trish, Stephen, Jim, Ed, and Henry—on 13th

Dylan on 14th